# Faceless-Reels Slack Bot & Autonomous Posting System

## Context

Building an autonomous content posting system for TikTok and Instagram that:

- **Generates content** via AI or pulls from pre-made library (reposting viral content from explore pages)

- **Posts automatically** on schedules AND on-demand via Slack

- **Tracks everything** in Google Sheets for transparency

- **Manages via Slack bot** with status checks, scheduling, and manual triggers

This is a greenfield project with a fresh branch and no existing code.

---

## Architecture Overview

```

┌─────────────────────────────────────────────────────────────┐

│  Slack Bot (slash commands + interactive UI)                 │

│  /status → /schedule-post → /trigger-post → /view-queue    │

└──────────────────┬──────────────────────────────────────────┘

│

┌─────────────────────────────────────────────────────────────┐

│  FastAPI Backend (Python)                                    │

│  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐       │

│  │ Slack Routes │  │  Post Routes │  │ Schedule API │       │

│  └──────────────┘  └──────────────┘  └──────────────┘       │

└──────────────────┬──────────────────────────────────────────┘

│

┌──────────┼──────────┐

│          │          │

┌────────────────────────────────────────────┐

│  Core Services                             │

│  ├─ ContentManager (AI + Library)           │

│  ├─ SchedulerService (APScheduler)          │

│  ├─ PosterService (TikTok + Instagram)      │

│  ├─ GoogleSheetsService (logging + tracking)│

│  └─ StatusTracker (DB)                      │

└────────────────────────────────────────────┘

│          │          │

┌────────────────────────────────────────────┐

│  External APIs                             │

│  ├─ TikTok API (v2)                        │

│  ├─ Instagram Graph API                     │

│  ├─ Claude API (AI generation)              │

│  └─ Google Sheets API                       │

└────────────────────────────────────────────┘

```

---

## Core Components

### 1. **Project Structure**

```

faceless-reels/

├── app/

│   ├── __init__.py

│   ├── main.py                    # FastAPI entry point

│   ├── config.py                  # Environment config, API keys

│   ├── models.py                  # Database models (post, schedule, status)

│   ├── database.py                # SQLite setup (lightweight for single user)

│   ├── routes/

│   │   ├── slack.py               # Slack bot webhooks

│   │   ├── posts.py               # Post management endpoints

│   │   └── schedules.py           # Schedule management endpoints

│   └── services/

│       ├── slack_handler.py       # Slack commands & interactions

│       ├── content_manager.py     # AI generation + library management

│       ├── poster_service.py      # TikTok + Instagram posting logic

│       ├── scheduler_service.py   # Schedule management (APScheduler)

│       ├── google_sheets.py       # Google Sheets API integration

│       ├── tiktok_api.py          # TikTok API wrapper

│       ├── instagram_api.py       # Instagram Graph API wrapper

│       └── status_tracker.py      # Logging post results

├── requirements.txt

├── .env.example

├── .gitignore

└── README.md

```

### 2. **API Integrations Needed**

| Service | Purpose | Authentication |

|---------|---------|-----------------|

| **TikTok API v2** | Post videos + scrape explore | OAuth 2.0 or Business Account |

| **Instagram Graph API** | Post content + track | User Access Token + App Token |

| **Claude API** | AI content generation | API Key (optional for hybrid mode) |

| **Google Sheets API** | Log all posts + content tracking | Service Account JSON |

| **SQLite** | Track posts, schedules, status | Local DB |

### 3. **Database Schema** (SQLite)

**Posts Table**

```

- id (PK)

- content_id (FK)

- title, description

- media_url (path to stored file)

- source (ai_generated / library)

- status (pending / scheduled / posted / failed)

- created_at, posted_at

- tiktok_post_id, instagram_post_id

- error_message (if failed)

```

**Schedules Table**

```

- id (PK)

- content_id (FK)

- schedule_time (cron or fixed datetime)

- platform (tiktok / instagram / both)

- status (active / paused / completed)

- created_at, last_run

```

**ContentLibrary Table**

```

- id (PK)

- source_url (original TikTok/Instagram URL)

- media_file_path (stored locally or in Google Drive)

- hashtags, captions

- engagement_metrics (likes, views if available)

- synced_to_sheets (boolean)

```

### 4. **Key Services to Implement**

#### **ContentManager Service**

- `generate_content()` → Call Claude API with prompt

- `add_to_library()` → Store reposted content from explore pages

- `get_next_content()` → Return AI-generated or library content for posting

#### **PosterService**

- `post_to_tiktok()` → Upload video + metadata using TikTok API

- `post_to_instagram()` → Upload content + caption using Instagram Graph API

- `handle_post_failure()` → Retry logic + error logging

#### **SchedulerService** (APScheduler)

- `create_schedule()` → Add job to scheduler

- `list_schedules()` → Show active schedules

- `update_schedule()` → Modify timing/content

- `pause_schedule()` → Temporarily stop

#### **GoogleSheetsService**

- `log_post()` → Log to "Posts" sheet (title, platform, status, timestamp)

- `sync_library()` → Export content library to "Content Library" sheet

- `update_status()` → Update post status in real-time

#### **SlackHandler**

- `/status` → Show today's posts + failures

- `/trigger-post` → Manually trigger a post now

- `/schedule-post <time> <platform>` → Schedule a post

- `/view-queue` → Show upcoming scheduled posts

- `/add-to-library <url>` → Save TikTok/Instagram content to library

### 5. **Slack Bot Workflow**

**Command Examples:**

```

/status                          → Shows all posts (today, this week)

/trigger-post                    → AI generates + posts immediately

/schedule-post 10am daily        → Schedule daily at 10 AM

/view-queue                      → Shows upcoming scheduled posts

/add-to-library https://tiktok.com/... → Save content to library

```

**Slash Commands + Modals:**

- `/trigger-post` → Modal to select platform & content source

- `/schedule-post` → Modal for timing, frequency, platform

- Post notifications → Send to Slack when post succeeds/fails

---

## Implementation Phases

### **Phase 1: Foundation** (Core API + Database)

1. Set up FastAPI project with Pydantic models

2. Initialize SQLite database with schema

3. Implement `.env` configuration for all API keys

4. Create data models (Post, Schedule, ContentLibrary)

### **Phase 2: Core Services**

1. Implement `ContentManager` (AI + library basics)

2. Implement `PosterService` (TikTok + Instagram API wrappers)

3. Implement `StatusTracker` (logging to DB)

4. Implement `GoogleSheetsService` (sync to sheets)

### **Phase 3: Scheduler & Automation**

1. Integrate APScheduler

2. Implement `SchedulerService` (create/manage schedules)

3. Background job runner (async posting)

### **Phase 4: Slack Bot**

1. Set up Slack App webhook routes

2. Implement slash commands (/status, /trigger-post, /schedule-post)

3. Implement interactive components (modals, buttons)

4. Real-time post notifications

### **Phase 5: Integration & Testing**

1. Full end-to-end testing

2. Environment setup for deployment

---

## Key Technology Choices

| Component | Choice | Reason |

|-----------|--------|--------|

| Framework | FastAPI | Async, built-in docs, great for integrations |

| Database | SQLite | Single-user project, no remote DB needed, portable |

| Scheduling | APScheduler | Python standard, flexible cron support |

| Slack SDK | slack-bolt | Official, async support, easy slash commands |

| HTTP Client | httpx | Async, clean API |

| Task Queue | Optional (Celery) | Can add if background jobs needed |

---

## Credentials & Secrets Management

**Required API Keys:**

- `SLACK_BOT_TOKEN` → Slack App OAuth token

- `SLACK_SIGNING_SECRET` → Slack webhook signing secret

- `TIKTOK_CLIENT_ID` + `TIKTOK_CLIENT_SECRET` → TikTok API credentials

- `TIKTOK_ACCESS_TOKEN` → TikTok business account token

- `INSTAGRAM_USER_ID` + `INSTAGRAM_ACCESS_TOKEN` → Instagram Graph API

- `CLAUDE_API_KEY` → For AI content generation (optional)

- `GOOGLE_SHEETS_API_KEY` → Service account JSON (base64 encoded)

- `DATABASE_URL` → SQLite path

Store in `.env` file (git-ignored).

---

## Google Sheets Structure

The automation will maintain two sheets in your Google Sheet:

**Sheet 1: "Posts"**

| Title | Platform | Status | Posted At | Link | Error |

|-------|----------|--------|-----------|------|-------|

| AI gen post | TikTok | Posted | 2026-06-14 | [link] | — |

| Repost viral | Instagram | Failed | — | — | Rate limited |

**Sheet 2: "Content Library"**

| Source URL | Stored Path | Hashtags | Engagement | Date Added |

|------------|------------|----------|------------|-----------|

| tiktok.com/... | google-drive/... | #content | 50K views | 2026-06-14 |

---

## Verification Plan

**Manual Testing:**

1. Start FastAPI server: `python -m uvicorn app.main:app --reload`

2. Verify Slack app receives `/status` command and responds

3. Test `/trigger-post` → AI generation → TikTok posting

4. Test schedule creation → Background job runs at specified time

5. Verify Google Sheets is updated with post results

6. Test content library integration

**Key Scenarios:**

- ✓ Post succeeds on one platform, fails on other → Log both statuses

- ✓ Scheduled post runs at exact time

- ✓ Slack bot receives real-time success/failure notifications

- ✓ Google Sheets auto-updates with new posts

- ✓ Manual trigger posts within 2 seconds

---

---

# UPDATED PLAN - Phase 4: Advanced Integrations & System Instructions

## Context (Latest Requirements)

Building on the completed Phase 1-3 foundation, we now need to:

1. Integrate the existing TT_scraper agent for automatic content discovery

2. Create comprehensive Claude Code system instructions

3. Add voice capabilities (11Labs text-to-speech + speech-to-text)

4. Create workflow automation prompts

5. Enable browser automation for enhanced scraping

6. Implement complete integration guide

---

## Phase 4: Advanced Integrations (New)

### 4.1 TT_Scraper Integration

**Objective**: Connect existing TT_scraper agent to auto-populate ContentLibrary

**TT_Scraper Source**: `C:\Users\o3sha\tiktok_archiver\scraper.py`

**Components**:

- TT_scraper Agent (existing at tiktok_archiver/scraper.py)

- New service: `scraper_integration.py` - bridges scraper to ContentLibrary

- Scheduled task: Runs scraper weekly, auto-adds trending content

- Slack notification: Alerts when new content added

**Implementation**:

```

app/services/scraper_integration.py

├── TikTokScraperBridge class

├── auto_populate_trending_content() - runs on schedule

├── filter_by_engagement() - filters high-performing posts

├── sync_to_content_library() - adds to DB

└── notify_slack() - sends Slack notifications

```

**Workflow**:

1. Schedule: Weekly (e.g., every Monday 8 AM)

2. TT_scraper finds posts with 1M+ views from past week

3. Auto-add to ContentLibrary with metadata

4. Slack notification: "Added 47 trending posts to library"

5. Ready for automatic or manual posting

### 4.2 Voice Integration (11Labs + Speech-to-Text)

**Services to Add**:

- `voice_service.py` - Text-to-speech via 11Labs

- `speech_recognition.py` - Speech-to-text for Slack voice inputs

- `slack_voice_handler.py` - Handles Slack voice message threads

**Features**:

- `/status` → Get voice summary (11Labs reads statistics)

- Voice messages in Slack → Text conversion → Command execution

- Post notifications read aloud

- Schedule confirmations via voice

**Configuration**:

```env

ELEVENLABS_API_KEY=sk-your-key

ELEVENLABS_VOICE_ID=your-voice-id

SPEECH_TO_TEXT_SERVICE=google|azure|openai

```

### 4.3 Browser Automation (Optional Enhancement)

For enhanced scraping capabilities:

- Selenium/Playwright for JavaScript-heavy pages

- Cloudflare bypass if needed

- Automated hashtag trending discovery

- Real-time engagement monitoring

---

## Phase 5: System Instructions & Documentation (New)

### 5.1 Create `.claude/instructions.md`

**Content**:

```

# Faceless Reels - Claude Code System Instructions

## System Overview

- Role: Autonomous content generation and posting agent

- Scope: TikTok + Instagram + Slack coordination

- Primary User: o3sharenet@gmail.com (you)

## Core Principles

1. **Autonomous Operation**: System runs 24/7 without manual intervention

2. **Safety First**: All posts reviewed before publishing (implement approval flow)

3. **Data Privacy**: No credentials in logs, all sensitive data encrypted

4. **Error Recovery**: Automatic retry with exponential backoff

## Agents & Sub-Agents

- **Main Agent**: Faceless-Reels (this system)

- **TT_Scraper Sub-Agent**: Discovers trending content

- **Slack Handler Sub-Agent**: Processes voice commands

- **Scheduler Sub-Agent**: Manages timing and posting

## Voice Commands (Slack)

- Send voice message → Transcribed → Command executed

- Examples:

- "Post now" → Triggers /trigger-post

- "Show status" → Runs /status with voice response

- "Add TikTok URL [paste]" → Adds to library

## Data Flow

User (Slack) → Voice/Text Input → Claude Code

→ ContentManager (AI or Library) → PosterService

→ TikTok/Instagram → Google Sheets (logged)

## Integration Points

- Slack Bolt: Handles all bot interactions

- TT_Scraper: Weekly trending content discovery

- 11Labs: Voice output generation

- Google Sheets: All posts logged in real-time

## Error Handling

- Network errors: Retry 3x with exponential backoff

- API rate limits: Queue and retry next window

- Post failures: Log to Google Sheets + Slack notification

- Voice errors: Fall back to text response

## Security

- Store all secrets in .env (never in code)

- Validate all Slack signatures

- Encrypt sensitive API responses

- Rotate tokens monthly

```

### 5.2 Create Workflow Prompts

**File**: `prompts/workflows.md`

```markdown

# Faceless Reels - Workflow Prompts

## Workflow 1: Daily Autonomous Posting

**Trigger**: Daily at 10 AM (configurable)

**Steps**:

1. ContentManager.get_next_content(source="hybrid")

- 60% from TT_scraper trending

- 40% from AI generation

2. PosterService.post_to_platform(platform="both")

3. GoogleSheetsService.log_post()

4. SlackHandler.notify_user(status="✅ Posted")

## Workflow 2: Trending Content Discovery

**Trigger**: Weekly Monday 8 AM

**Steps**:

1. TT_scraper_bridge.run_scraper()

2. Filter posts > 1M views, created < 7 days ago

3. Extract hashtags and engagement metrics

4. Auto-add to ContentLibrary

5. Slack: "Found 47 trending posts, ready to post!"

## Workflow 3: Manual Voice Command (Slack)

**Trigger**: User sends voice message

**Steps**:

1. SlackHandler.transcribe_voice()

2. Parse command from text

3. Execute matching workflow

4. Respond with voice (11Labs) + text

## Workflow 4: Error Recovery

**Trigger**: Post fails

**Steps**:

1. Log error to Google Sheets

2. Retry after 1 hour

3. If fails again: Alert user via Slack voice

4. Manual approval required for next attempt

## Workflow 5: Schedule Management (Slack)

**Trigger**: /schedule-post command

**Steps**:

1. Parse time and platform from voice/text

2. SchedulerService.create_schedule()

3. Confirm with user (voice or text)

4. Add to APScheduler queue

5. Send confirmation to Slack

```

### 5.3 Create Integration Guide

**File**: `INTEGRATION_GUIDE.md`

```markdown

# Integration Guide - Faceless Reels System

## TT_Scraper Agent Integration

### Connection Points

1. **Input**: TT_scraper discovers trending posts

2. **Processing**: scraper_integration.py filters and processes

3. **Storage**: ContentLibrary DB table

4. **Output**: Auto-posts or ready for manual approval

### API Contract

```python

# TT_scraper returns:

{

"posts": [

{

"url": "https://tiktok.com/@user/video/123",

"views": 2500000,

"likes": 145000,

"comments": 8900,

"shares": 3200,

"posted_at": "2026-06-10T14:30:00Z",

"hashtags": ["#trending", "#foryou"],

"creator": "@username",

"description": "Post caption text"

}

]

}

```

### Scheduling

- Weekly: Monday 8 AM UTC

- Filters: Views > 1M, age < 7 days

- Auto-add top 50 posts to library

- Slack notification on completion

## Voice Integration (11Labs)

### Setup

1. Get API key from https://elevenlabs.io

2. Choose voice ID (natural-sounding recommended)

3. Add to .env:

```env

ELEVENLABS_API_KEY=sk-your-key

ELEVENLABS_VOICE_ID=EXAVITQu4vr4xnSDxMaL

```

### Usage

```python

from app.services.voice_service import VoiceService

voice = VoiceService(api_key=settings.elevenlabs_api_key)

# Text to speech

audio_bytes = voice.text_to_speech(

text="You have 5 pending posts, 2 scheduled for today"

)

# Send via Slack

slack_client.files_upload(

channels="#content",

file=audio_bytes,

title="Status Update"

)

```

## Slack Voice Commands

### Flow

1. User sends voice message to bot

2. Slack records and uploads audio

3. `speech_recognition.py` converts to text

4. Route to appropriate handler

5. Execute and respond with voice

### Supported Commands

- "Post now" → Immediate posting

- "Show status" → Statistics

- "Add [URL]" → Add to library

- "Schedule [time]" → Create schedule

- "What's pending" → Queue status

## Chrome Browser Automation (Optional)

For advanced scraping without API:

```python

from selenium import webdriver

from bs4 import BeautifulSoup

# Scrape JavaScript-heavy pages

driver = webdriver.Chrome()

driver.get("https://www.tiktok.com/discover")

# Navigate and extract trending

# Use with scraper_integration.py as fallback

```

## Complete Data Flow

```

┌─────────────────────────────────────┐

│   User (Slack Voice/Text)           │

└──────────────┬──────────────────────┘

│

┌──────▼──────┐

│Slack Handler│

└──────┬──────┘

│

┌──────────┼──────────┐

│          │          │

┌───▼──┐  ┌───▼──┐  ┌───▼──────┐

│Voice │  │Text  │  │TT_Scraper│

│Input │  │Input │  │Callback  │

└───┬──┘  └───┬──┘  └───┬──────┘

│         │         │

└────┬────┴────┬────┘

│         │

┌────▼─────────▼──────┐

│ Command Router       │

│ /status, /post, etc  │

└────┬────────────────┘

│

┌────▼────────────────────┐

│ Services Layer          │

│ ├─ ContentManager       │

│ ├─ PosterService        │

│ ├─ SchedulerService     │

│ └─ StatusTracker        │

└────┬────────────────────┘

│

┌────▼────────────────────┐

│ External APIs           │

│ ├─ TikTok               │

│ ├─ Instagram            │

│ ├─ Google Sheets        │

│ └─ 11Labs (voice)       │

└────────────────────────┘

```

## Testing Integration

### Unit Tests

```bash

pytest tests/test_scraper_integration.py

pytest tests/test_voice_service.py

pytest tests/test_slack_voice_handler.py

```

### Integration Tests

```bash

# 1. Run TT_scraper manually

python -m app.services.scraper_integration import run_scraper

run_scraper()

# 2. Verify ContentLibrary populated

curl http://localhost:8000/content-library/count

# 3. Send voice to Slack

# (send real voice message to bot)

# 4. Check Google Sheets

# (verify posts logged)

```

---

## Next Steps (Ready to Implement)

1. ✅ Phase 1-3: Core system (COMPLETE)

2. ⏳ Phase 4: TT_scraper integration

3. ⏳ Voice integration (11Labs)

4. ⏳ System instructions and documentation

5. ⏳ Testing and deployment